Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story Points) – DocSpot

| Project Name | DocSpot – Online Doctor Appointment Booking System |
| --- | --- |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High |  |
|  |  | USN-2 | As a user, I can reset my password using email/OTP verification. | 2 | Medium |  |
| Sprint-2 | Doctor Browsing & Search | USN-3 | As a patient, I can search for doctors by specialization/location. | 3 | High |  |
|  |  | USN-4 | As a patient, I can view doctor profiles with experience, ratings, and availability. | 2 | High |  |
| Sprint-3 | Appointment Booking | USN-5 | As a patient, I can book an appointment with a doctor at a chosen time slot. | 3 | High |  |
|  |  | USN-6 | As a doctor, I can approve, reject, or reschedule appointments. | 2 | Medium |  |
|  |  | USN-7 | As a patient, I can receive notifications for booking confirmation. | 2 | Medium |  |
| Sprint-4 | Medical Records & Admin Dashboard | USN-8 | As a doctor, I can upload prescriptions for the patient. | 2 | Medium |  |
|  |  | USN-9 | As an Admin, I can monitor doctors, patients, and appointments. | 3 | High |  |
|  |  | USN-10 | As a user, I can update my profile and change my password. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 May 2025 | 2 June 2025 | 20 | 2 June 2025 |
| Sprint-2 | 20 | 6 Days | 3 May 2025 | 4 June 2025 | 20 | 4 June 2025 |
| Sprint-3 | 20 | 6 Days | 5 May 2025 | 6 June 2025 | 20 | 6 June 2025 |
| Sprint-4 | 20 | 6 Days | 7 May 2025 | 8 June 2025 | 20 | 8 June 2025 |